Project Management Plan

Web Wizards - JJ Gilbert, Zoha Khan, Shannon Katolsky, Kah Guan Ong

Senior Capstone I - CMIS 4900 
October 28, 2025

Project Overview

This plan lays out the critical path, milestones, and success factors for our Al-Nur Mosque Lajna Management System. We have two semesters (Fall 2025 - Spring 2026) to complete this project, working through three major development gates. The goal is to replace the current scattered system of group chats, emails, and paper records with one centralized website.

Critical Path

The critical path shows the tasks that must be done on time for us to finish by the end of the Spring 2026 semester. If any of these tasks get delayed, the whole project gets pushed back.

Fall 2025: Planning and Design:

Requirements and Project Setup (Sept 16 - Oct 13)

- Meet with Farzana Choudhry to understand current problems

- Document the four user roles: Members, Department Heads, President, Admin/Maintenance

- Finalize Charter, Scope, and User Stories

- Completion: October 13, 2025

System Architecture Design (Oct 14 - Nov 3)

- Create Context Diagram, Data Flow Diagrams, and ERD

- Design Topology Diagram showing how everything connects

- Map out the database structure

- Completion: November 3, 2025

UI Design and Prototyping (Nov 4 - Nov 24)

- Design screen sequences for all user workflows

- Create wireframes showing what each page looks like

- Write dialog scripts for user interactions

- Completion: November 24, 2025

Project Planning and Documentation (Nov 11 - Nov 25)

- Finish this Project Management Plan

- Compile everything into the Design Specification Package

- Get sign-off from Farzana Choudhry

- Completion: November 25, 2025

Development Preparation (Dec 2 - Dec 9)

- Set up the University VM and development environment

- Start database script and front-end HTML/CSS foundation

- Document development approach for Spring

- Present the final design to class and sponsor

- Fall Semester Completion: December 13, 2025

Spring 2026: Development and Deployment:

Specific dates and a timeline for the Spring semester will be determined once we receive the Capstone II syllabus. The development will follow three gates as outlined in our Charter.

Gate 1: MVP Core Date TBD

Focus: Authentication, RBAC, Attendance CRUD, Report Ingest, Calendar Read

- Build login system with username/password authentication

- Implement role-based access control for all four user types

- Create member management and attendance tracking

- Integrate Google Forms API for monthly report data

- Add read-only calendar display

- Gate 1 Completion: Date TBD

Gate 2: Reporting & Documents Date TBD

Focus: Aggregated Reports, CSV/PDF Export, Document Repository

- Build reporting system with data visualization

- Create CSV and PDF export features

- Implement document upload/download with visibility controls

- Develop role-specific dashboards

- Gate 2 Completion: Date TBD

Gate 3: Communications & Hardening (Date TBD)

Focus: Announcements, Audit Logs, Backups, Admin Guide

- Build announcement system with email/SMS notifications

- Implement audit logging for security

- Set up automated backups

- Write admin guide and user documentation

- Conduct security testing

- Gate 3 Completion: Date TBD

Testing and Deployment Date TBD

- User acceptance testing with Farzana and department heads

- Fix bugs and make final improvements

- Deploy to production on University VM

- Hand off system to sponsor

- Project Completion: Date TBD

Key Milestones:

| Milestone | Date | What's Done | How We Know It's Successful |
| --- | --- | --- | --- |
| Requirements Complete | Oct 13, 2025 | Charter, Scope, User Stories, Context Diagram | Sponsor approves requirements; team understands scope |
| Design Complete | Nov 3, 2025 | DFDs, ERD, Topology | Database supports all features; data flows make sense |
| Prototype Approved | Nov 24, 2025 | Screen Sequences, Wireframes | Sponsor likes UI design; workflows are clear |
| Design Specification Signed Off | Nov 25, 2025 | Complete Design Package | Sponsor approval; ready to start coding |
| Development Ready | Dec 9, 2025 | Environment setup, Database script | Can start coding in Spring semester |
| Gate 1 MVP Working | Date TBD | Auth, Attendance, Reports, Calendar | Users can log in; basic features work |
| Gate 2 Complete | Date TBD | Reporting, Documents | Reports are accurate; documents are secure |
| Gate 3 Complete | Date TBD | Full feature set | Everything works; system is secure |
| UAT Passed | Date TBD | Testing complete | Sponsor confirms it works; no critical bugs |
| System Live | Date TBD | Production deployment | System running; users have access |

Success Factors

We'll know our project is successful when we hit these targets:

Usage Goals:

- At least 80% of monthly reports submitted through the system within 3 months

- At least 70% of members log in at least once per quarter

- All department heads actively using the system

Efficiency Goals:

- Admin prep time for monthly reports cut by at least 50%

- Time to find information reduced by at least 60%

- Save 5-8 hours per week on coordination tasks

Technical Goals:

- Login takes less than 2 seconds

- Reports generate in less than 5 seconds

- System stays up 99% of the time

- Zero data loss

- Zero unauthorized access

Quality Goals:

- Farzana is happy with the final system

- Users find it easier than the old scattered process

- All "must have" features from our scope document work

- System is secure and protects member privacy

Major Risks and How We'll Handle Them

Schedule Delays

- Risk: Academic pressures and technical challenges could slow us down

- How we'll handle it: Stick to our timeline; catch delays early; adjust scope if we have to

Technical Complexity

- Risk: Google Forms integration or authentication might be harder than expected

- How we'll handle it: Research early; test risky features first; ask instructor for help

Scope Creep

- Risk: Sponsor might ask for extra features we don't have time for

- How we'll handle it: Keep clear documentation of original scope; explain time limits

Team Coordination

- Risk: Four people with different schedules makes coordination tricky

- How we'll handle it: Weekly Friday meetings at 5 PM; use GitHub Projects; communicate regularly

Sponsor Availability

- Risk: Farzana might not always be available when we need feedback

- How we'll handle it: Schedule meetings ahead of time; prepare specific questions; use email for quick stuff

Team Roles

Zoha Khan - Project Lead & HTML Developer

- Coordinates team and delegates tasks

- Handles HTML/CSS and UI design

- Main contact with sponsor

Shannon Katolsky - PHP Developer & Database Lead

- PHP backend development

- SQL database implementation

- Server-side logic and data security

JJ Gilbert - JavaScript Developer

- JavaScript functionality

- Client-side interactivity and API integrations

- Testing and debugging

Kah Guan Ong - JavaScript Developer

- JavaScript functionality

- Documentation

- Testing and debugging

Communication Plan

Team Meetings:

- Every Friday at 5:00 PM

- Status updates and problem-solving

- Plan next week's work

Sponsor Check-ins:

- Every other week with Farzana

- Progress updates and feedback

- Email summaries weekly

Development Communication:

- Daily team chat for quick questions

- GitHub for code reviews (within 48 hours)

- All code reviewed before merging

Project Constraints

Time:

- Two semesters with breaks for exams and holidays

- Other classes compete for our time

- Must finish by the end of Spring 2026 semester

Resources:

- Zero budget - using free tools and university resources

- Four students with different skill levels

- Limited sponsor availability

Technical:

- Web application only (no mobile app)

- University VM has performance limits

- Must work in standard browsers

Scope:

- No financial tracking (removed for privacy)

- Must be complex enough for capstone level

- Has to be realistic to finish in time

Work Breakdown

Fall 2025 - Planning Phase:

- Requirements gathering and documentation

- System design (Context, DFD, ERD, Topology)

- UI/UX design (screen sequences, wireframes)

- Project planning and risk analysis

- Design specification compilation

- Development environment setup

Spring 2026 - Development Phase:

- Gate 1: Authentication, member management, attendance, Google Forms integration, calendar

- Gate 2: Reporting system, document repository

- Gate 3: Announcements, audit logs, backups, documentation

- Testing and bug fixes

- Deployment and handoff

Change Control

If anyone wants to change something:

- Document what needs to change and why

- Figure out how it affects our timeline

- Discuss at weekly team meeting

- Decide: Is it critical? Nice-to-have? Out of scope?

- Log decision in /docs/CHANGELOG.md

- Update plans if we approve it

Decision Authority:

- Product decisions: Sponsor (Farzana)

- Technical decisions: Project Lead (Zoha) with team input

- Scope changes: Need team agreement and sponsor approval

Technology Stack

Development:

- Frontend: HTML, CSS, JavaScript

- Backend: PHP

- Database: MySQL/SQL

- Hosting: University VM

Tools:

- GitHub for version control and documentation

- GitHub Projects for task tracking

- Figma for design

- Microsoft Word for formal documents